## Slide 1: Lab 3 – Project Justification & Feasibility

## Slide 2: Project Overview & Problem Statement
Brief recap of OSW and system goal
Problem: Lack of structured, focused student discussion
Proposed Solution: Reddit-style forum tailored for IUT students

## Slide 3: Key Issues, Objectives & Requirements
Issues: Info buried in Facebook, repeated questions, informal system
Objectives: Structured forums, proper moderation, relevant notifications
Requirements: User roles, post/comment system, voting, IUT email login

## Slide 4: Constraints
Limited access to Facebook data
No official API for existing platform integration
Resource limitations – time, tools, manpower

## Slide 5: Project Justification
✓ Management Support – OSW is target stakeholder
✓ Timing – aligns with digital transformation needs
✓ Strategic Fit – promotes student engagement
✓ Practicality – can be built using existing tech
✓ Worthwhile – improves communication efficiency

## Slide 6: Feasibility Assessment – Technical
Tech Stack: Web-based platform + mobile notifications
Moderate complexity, within team capability
Cloud-hosted or IUT-hosted backend possible

## Slide 7: Feasibility Assessment – Economic
Tangible Benefits: Reduced confusion, less repeated posts
Tangible Costs: Dev time, domain/server, moderation tools
Conclusion: Low cost, high impact for OSW and students

## Slide 8: Feasibility Assessment – Operational
Culture: Informal but tech-aware
Risk: Low resistance if interface is intuitive
Training: Minimal, aided by student-led promotion

## Slide 9: Cost & Benefit Summary
Tangible Benefits: Easier moderation, centralized Q&A
Intangible Benefits: Increased student voice, organized info
Intangible Costs: Change adaptation, learning curve

## Slide 10: Rough Budget Outline
Estimated Time: ~60-80 hours
Human Resource: 3-4 team members
Tools: Firebase/Backend (free tier), Hosting (~$5/month)
Training/Adoption: Included in documentation

## Slide 11: Conclusion
Justified: Strong alignment with OSW needs
Feasible: Technically and economically sound
Next: Move to detailed planning and task scheduling in Lab 4

## Slide 12: Q&A
Thank you for your attention.
We’re happy to answer any questions.